Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID59367 |
| Project Name | OrderOnTheGo: Your On-Demand Food Ordering Solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email and password | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I receive a confirmation email after registration | 1 | High |  |
| Sprint-1 |  | USN-4 | As a user, I can register using Gmail | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log in with email and password | 1 | High |  |
| Sprint-2 | Browse Restaurants | USN-6 | As a user, I can browse restaurants by category | 2 | High |  |
| Sprint-2 | View Menu Items | USN-7 | As a user, I can view food items with ratings and prices | 2 | High |  |
| Sprint-2 | Cart | USN-8 | As a user, I can add/remove food items to/from cart | 3 | High |  |
| Sprint-2 | Order Placement | USN-9 | As a user, I can place an order and download invoice | 3 | High |  |
| Sprint-3 | Restaurant Dashboard | USN-10 | As a restaurant, I can add/edit/delete menu items | 3 | High |  |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-3 | Restaurant Order Management | USN-11 | As a restaurant, I can view incoming orders | 3 | Medium |  |
| Sprint-3 | Admin Dashboard | USN-12 | As an admin, I can monitor users and restaurants | 2 | Medium |  |
| Sprint-3 | Admin Actions | USN-13 | As an admin, I can remove a user or restaurant | 2 | Low |  |
| Sprint-4 | Styling & Animations | USN-14 | As a user, I see smooth UI with animations | 2 | Medium |  |
| Sprint-4 | Testing & Bug Fixes | USN-15 | As a tester, I can test and log bugs | 3 | High |  |
| Sprint-4 | Deployment | USN-16 | As a developer, I can deploy the project online | 3 | High |  |
| Sprint-4 | Documentation | USN-17 | As a developer, I can prepare ReadMe and docs | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 5 Days | 16 Jun 2025 | 20 Jun 2025 | 6 |  |
| Sprint-2 | 10 | 5 Days | 18 Jun 2025 | 22 Jun 2025 | 10 |  |
| Sprint-3 | 10 | 5 Days | 20 Jun 2025 | 24 Jun 2025 | 10 |  |
| Sprint-4 | 10 | 5 Days | 24 Jun 2025 | 29 Jun 2025 | 10 |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = sprint duration / velocity

= 36 / 4

=9

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts